**11/9 Meeting Minutes**

**Attendees:** Shreya, Anthony, Jeremy, Stephanie, Catherine

**Absent:** None

**Date:** 11/09/20

**Agenda Items**

1. Discuss progress and requirements for Milestone 2
2. Create release for Sprint 1

**Discussion Summary**

* Stephanie is still having issues with Circle CI, is waiting for a reply from Lawrence and will attend the Wednesday consultation with Homy if still not fixed by then
* Shreya to be in charge of deploying to AWS by the end of Milestone 2
* Stephanie to create a burndown chart for milestone 2
* Unable to fulfill merge requests due to issues in the code, so unable to perform release
* Jeremy to complete redirection from login page by next meeting
* Catherine to implement booking confirmation message by next meeting
* Next Meeting Sunday 6:30pm