**18/9 Meeting Minutes**

**Attendees:** Shreya, Anthony, Jeremy, Catherine

**Absent:** Stephanie

**Date:** 18/09/20

**Agenda Items**

1. Progress discussion and preparation for release

**Discussion Summary**

* Shreya is currently working on deploying the application
* Catherine was confused about her tasks and has not integrated with the backend
* Anthony has requested someone else be on the backend for the next sprint as he is
* Anthony to message Stephanie regarding incorrect dates on the sprint 2 burndown chart
* Anthony to email Sachin tonight regarding if we need to set up circle CI for the front end as well as the backend
* Jeremy has messaged Homy regarding issues with passing data to the backend through Postman and is waiting for a response
* Shreya has messaged Homy regarding issues with deployment and is waiting on a response
* Shreya to email Lawrence regarding Milestone 1 marks
* Everyone to aim to complete unfinished tasks by next meeting on Sunday
* Next Meeting Sunday 6:30