SEPT Assignment Sprint Planning Notes

Team: 2

Sprint: 2

Date: 31 August 2020

Attended: Shreya, Stephanie, Catherine, Jeremy, Anthony

Scrum Master: Stephanie

Product Owner: Shreya

Development team: Shreya, Stephanie, Catherine, Jeremy, Anthony

1. Goal

Our goal for this sprint is to create a booking feature, login and registration feature. At the end of the sprint, we should have a working product which allows customers to sign in and make a booking.

1. Duration of the sprint

2 weeks

1. What is the team’s vision for this sprint?

Item 5, Item 6, Item 7, Item 9, Item 24 will be committed to the sprint backlog. We have chosen these as they have the highest priority or link to high priority tasks. By completing these we can create a potentially shippable product with the most important core features of the application.

The potentially shippable product will have a completed register, login and booking feature, as well as a completed worker dashboard which displays the worker’s appointments.

1. Estimation in story points

5.For the user story ‘as a business owner, I want the website to authenticate/authorise users through a login feature so that only registered users are allowed to login into the system. ’This user story was given 3 story point as there is no UI design needed and we decided that authentication/authorization would be a fairly simply backend operation once the frontend is done.

6. For the user story ‘As a worker I want to See my dashboard with all my bookings upon login so that I can see which customer has booked an appointment with me’ the team has assigned a story point value of 8. This is because the story involves the creation of an appointments table in the database as well as connecting the front end and back end to retrieve information from the database to display.

7. For product backlog item 7, “As a customer I want to be able to book an appointment, so that I can receive the services provided by the business at a specific date” we had assigned 40 story points. This is because this user story is part of one of the key features of the project and website, which is to allow for users to make a booking. As it is a key feature, there will be many tasks or at least tasks that will need to be done correctly, which is why having more time spent will help ensure that the tasks are completed correctly. This would include allowing for the user to create a booking at a specific date and time, with a specific service/worker.

9. For the user story, “As a customer I want to view days and times for available services, as well as who is working so that I can decide when to book an appointment”, the team assigned it 8 story points because it is a high priority item since customers need to view available services before making an appointment. The table also needs to be implemented in the database, which can then be displayed on the booking page.

24. For the user story “As a new customer, I want to be able to key in my name, address, phone, username and password, so that I can create a customer account by myself”, we assigned 8 story points because we need to create a registration form and then connect the front end to the back end.